Project Proposal

Team Project Module · National College of Ireland · Individual Project

Project Name:		Smart Schedule: Hospitality Workforce Management System

Student Name:		Bruno Suric

Student Number:	x25132512

Module / Cohort:	HDSDEV_SEP25 / Individual Project

Date:			04/06/2026

### 1. Objectives & Problem

Smart Schedule is a web application for small hospitality businesses. It allows managers to create staff rotas and allows staff to view shifts, submit availability and request leave. The project addresses common scheduling problems in hospitality, where rotas are often managed through WhatsApp, paper notes, spreadsheets, or verbal communication. The aim is to keep rota information in one place. Managers can add staff, check availability, approve or reject leave, create weekly rotas.

### 2. Background & Related Work

Existing scheduling practices in small hospitality businesses include WhatsApp, Excel, and Google Sheets, while commercial platforms such as Deputy, Planday, and When I Work provide more advanced management features. Spreadsheets support shift planning but require manual updates and provide limited support for availability tracking, leave management, and role-based access. Commercial systems are more comprehensive, but their features may exceed the needs of small businesses. Smart Schedule aims to provide a focused alternative by centralising rota creation, availability submission, and leave requests without the complexity of a full enterprise platform.

### 3. Proposed Solution

Smart Schedule will be a browser-based application with two main user types: staff and managers. Staff will be able to log in, view shifts, submit weekly availability, and request leave. Managers will be able to log in, add and edit staff, view availability, approve or reject leave, create weekly rotas, and see conflict warnings. The Week 7 MVP will include:

- Login and logout

- User roles

- Staff records

- Availability

- Leave requests

- Basic rota creation

- Staff shift view

- Basic conflict warnings

Payroll is out of scope. SMS and push notifications are also out of scope. These can be added later if the main rota system works properly first.

### 4. Data & Resources Required

The project will use test data created for the system, including sample staff, roles, shifts, availability records, leave requests, and weekly rotas. No external dataset is required. Development tools will include Node.js, Express, PostgreSQL, GitHub, Postman, Jest, and Supertest. GitHub will be used for version control, Postman for API testing, and Jest and Supertest for backend tests. For deployment, Render can host the Node.js and Express application, while Neon can host the PostgreSQL database. These services are sufficient for the MVP because the system stores structured operational records rather than large files or high-volume traffic.

### 5. Technical Approach

Smart Schedule will use a frontend, backend, and PostgreSQL database.

Table 1: Technical Stack and Implementation Choices

| Area | Choice |
| --- | --- |
| Frontend | HTML, CSS, JavaScript, limited Bootstrap |
| Backend | Node.js and Express |
| Database | PostgreSQL |
| Database hosting | Neon Free |
| Web hosting | Render Free Web Service |
| Version control | GitHub |
| Authentication | express-session + bcrypt |
| Database driver | pg |
| Testing | Jest, Supertest, Postman/manual testing |

This stack fits because the system requires forms, authentication, role-based access, and relational data management. PostgreSQL is suitable because staff, shifts, availability, leave requests, and rotas are connected. Passwords will be hashed using bcrypt, manager routes will be protected by role-based access control, and server-side validation will be applied before data is stored.

### 6. Evaluation

### Project will be evaluated by testing the main user procedure from end to end. These steps include user login, weekly rota creation, leave approval or rejection, availability submission, leave requests, and staff shift viewing. System will also be tested for rota conflict warnings. Testing will combine manual testing with selected backend tests using Jest and Supertest. MVP will be considered successful if a manager can create a weekly rota using staff availability and leave data, staff users can log in and view assigned shifts, and the system prevents or flags basic scheduling conflicts. Sample users will also be asked to complete tasks and provide feedback on usability.

### 7. Project Plan & Timeline

The MVP is planned for Week 7. After that, focus will be conflict detection, approval process, testing, interface improvements, deployment checks, and final report.

Table 2: Project Phases, Timeline, and Key Deliverables

| Phase | Key Deliverables |
| --- | --- |
| Week 01 to 03 | Proposal, requirements, related-work review, database planning, wireframes, GitHub, Trello |
| Week 03 to 04 | Requirements Specification, user roles, use cases, first database design |
| Week 04 to 07 | Backend setup, PostgreSQL schema, login/logout, role access, staff records, availability, leave requests, basic rota |
| Week 07 to 10 | Conflict detection, approval workflow, staff rota view, security check, API testing, UI improvements |
| Week 10 to Final Submission (02/08/2026) | Final testing, screenshots, user testing, final report, code cleanup, deployment check, presentation/video preparation, final GitHub review |